ClipFlow AI

Autonomous Content Arbitrage Engine

Product Requirements Document  |  v1.0  |  February 20, 2026

| Status | Final Draft — Ready for Implementation |
| --- | --- |
| Owner | Project Lead (In-House Build) |
| Version | 1.0 |
| Date | February 20, 2026 |
| Target Revenue | $10,000+ MRR within 90 days of go-live |

# 1. Vision & Problem Statement

## 1.1 Vision (2–3 Years)

To become the world's leading Autonomous Content Arbitrage Engine: a system allowing a single individual to manage a global empire of faceless social media channels (Theme Pages) across multiple languages and niches, generating passive income through high-velocity viral content and automated monetization (Whop / Affiliates).

⚠️ Strategic Note: The 2–3 year vision must include a transition path toward original IP creation. Building entirely on top of third-party content creates platform dependency and legal exposure. The system's long-term defensibility requires owning an audience, not just arbitraging one.

## 1.2 The Problem

The four core pain points this system is designed to eliminate:

- Manually scanning YouTube for viral moments, downloading, clipping, reframing, and subtitling consumes 4–6 hours per video. A single person cannot scale to 10+ channels manually. Content Bottleneck:

- Content has a short shelf life. If a clip is not published within hours of the source video going live, its viral potential drops 60–80%. Viral Decay:

- Platforms penalize unoriginal content. Simple re-uploads are suppressed. Content requires deep visual transformation to pass algorithm originality filters. Originality Penalty:

- Converting views to revenue requires consistent CTAs and link management — tasks routinely missed in manual workflows. Monetization Friction:

# 2. Target Users & Personas

## 2.1 Primary Persona — "The Arbitrage Mogul"

| Attribute | Detail |
| --- | --- |
| Profile | Expert in digital trends and affiliate marketing |
| Goal | Run 20+ TikTok/Reels/Shorts accounts feeding traffic to high-ticket Whop communities |
| Strategy | Create faster, more engaging short-form versions of established influencer content (Huberman, Hormozi, etc.) |
| Success Metric | $10k+ MRR with <2 hours of manual oversight per week |
| Key Frustration | Spending 4–6 hours per clip that could go stale before it's published |

# 3. Detailed Product Architecture

## 3.1 High-Level Architecture

The system is built as a series of Asynchronous Microservices to ensure a 3-hour 4K video download cannot crash the rest of the pipeline. Each service communicates via a job queue (Redis/SQS) and fails gracefully with retry logic.

| Service | Codename | Responsibility |
| --- | --- | --- |
| Sniffer | The Watcher | Monitor target YouTube channels via Google API + RSS polling |
| Downloader | Ingestion Engine | Pull high-quality source files via yt-dlp + residential proxies |
| Analyzer | Clinical Brain | Transcribe + score viral segments via Deepgram + GPT-4o-mini |
| Renderer | Visual Studio | Reframe, caption-burn, and grade clips via FFmpeg + GPU |
| Publisher | Distributor | Schedule and post clips via Ayrshare API |

## 3.2 Data Model — Job Schema

🆕 Added: The original PRD had no data model. Every service must share a common Job object. Below is the canonical schema.

Each processing unit is a Job record stored in PostgreSQL, with status tracked through its lifecycle:

| Field | Type | Description |
| --- | --- | --- |
| job_id | UUID | Primary key, generated on Sniffer trigger |
| source_url | STRING | Original YouTube video URL |
| channel_id | FK | Reference to monitored channel configuration |
| status | ENUM | pending ¦ downloading ¦ analyzing ¦ rendering ¦ approval ¦ scheduled ¦ published ¦ failed |
| viral_score | FLOAT | AI-assigned 1–10 score for segment virality |
| clip_manifest | JSONB | { clip_start, clip_end, headline, visual_style, hook_score } |
| render_path | STRING | S3 path of the rendered .mp4 file |
| published_urls | JSON | Array of platform URLs after posting |
| error_log | TEXT | Last error message if status = failed |
| retry_count | INT | Number of retry attempts (max 3 per stage) |
| created_at / updated_at | TIMESTAMP | Full audit trail of job lifecycle |

## 3.3 Error Handling & Retry Logic

🆕 Added: The original PRD had no failure handling. A pipeline without retry logic is fragile by design.

Every service stage must implement the following failure contract:

- Max Retries: 3 attempts per stage with exponential backoff (5s, 30s, 5min).

- Dead Letter Queue (DLQ): Jobs exceeding max retries move to a DLQ for manual inspection — never silently discarded.

- Stage Isolation: A failure in the Renderer does not block new Sniffer or Downloader jobs. Each queue is independent.

- Alerting: Failed jobs trigger a Slack/email alert with job_id, stage, and error_log content.

- Idempotency: All stages must be safe to re-run on the same job_id without creating duplicate outputs.

| Failure Scenario | Retry Strategy | Fallback Action |
| --- | --- | --- |
| yt-dlp IP ban | Rotate proxy, retry after 30s | Flag channel as throttled for 1hr |
| Deepgram timeout | Retry x3, exponential backoff | Move to DLQ, alert owner |
| GPT-4o-mini rate limit | Queue delay + retry | Use cached scoring model |
| Ayrshare API error | Retry x3 with backoff | Save to scheduled queue, retry next window |
| RunPod GPU unavailable | Retry with alternate region | Alert + pause render queue |

# 4. MVP Feature Specifications

## 4.1 Feature 1: Target Channel Sniffer

An automated monitoring system for YouTube that detects new uploads and filters by viral potential.

Requirements

- Up to 50 concurrent target channels.

- Polling frequency: every 10 minutes via Google Data API + RSS fallback.

- Smart Filter: only process videos matching trigger thresholds:

  - View Velocity: >10,000 views within first hour of publish.

  - Minimum length: >10 minutes (short-form source material is rarely worth clipping).

  - Optional: Keyword match in title/description (e.g., "stock picks", "mindset").

- Channel configuration stored in PostgreSQL — no Google Sheets dependency in production.

Milestone

A terminal script accepting a channel URL that returns a JSON array of triggered video IDs within 10 minutes of publish.

## 4.2 Feature 2: AI Viral Intelligence (The Brain)

Converts raw transcripts into a JSON manifest of high-value, time-stamped clip candidates.

Analysis Logic

- Word-Level Timestamping via Deepgram Nova-2 — every word carries a start/end time for frame-accurate captioning.

- Viral Scoring (1–10) per 30–60 second segment based on: Retainability, Emotional Peak, Controversy Level, and Actionability.

- Hook Detection: forced extraction and scoring of the first 3 seconds of each candidate clip.

- Keyword Triggers: user-configurable topic filters applied after transcription ("stock picks", "money", "failure", etc.).

Output Format

A clip_manifest JSON object per candidate:

- clip_start / clip_end (seconds, float precision)

- headline (AI-generated suggested caption overlay)

- viral_score (float 1–10)

- hook_score (float 1–10 for the first 3 seconds)

- visual_style_preference ("energetic" | "calm" | "controversial")

- keyword_triggers (array of matched keywords)

Milestone

A terminal script that accepts a YouTube URL and returns 5 ranked clip candidates as JSON within 2 minutes of video publish.

## 4.3 Feature 3: Approval Dashboard

🆕 Moved to Phase 1: The original PRD deferred the dashboard to Week 9. This is incorrect. Clips will be rendered from Week 5 onward and need a review interface immediately. The dashboard must be ready before the renderer.

A minimal web UI (React + FastAPI) for clip review before publishing.

Requirements

- Display rendered clip inline (HTML5 video player).

- Show: viral_score, hook_score, suggested headline, matched keyword_triggers.

- One-click actions: Approve, Reject, Edit Headline, Edit Schedule Time.

- Bulk approve mode for high-confidence clips (viral_score > 8.5).

- Audit log: every approval/rejection recorded with timestamp.

Early Metrics (Available Before Week 9)

- Approval Rate: % of AI-selected clips approved by the operator. Target: >70%.

- Rejection Reason Tags: operator tags why a clip was rejected (off-brand, audio issue, wrong hook, etc.) — feeds back into scoring model.

## 4.4 Feature 4: Automated Visual Processing (The Studio)

Auto-Reframing

- Identify speaker face using MediaPipe face detection.

- Apply Smooth Follow logic via FFmpeg crop filter — camera tracks speaker movement without jarring cuts.

- Fallback for multi-speaker frames: center crop with dynamic padding.

Dynamic Captions (Hormozi Style)

- High-contrast color scheme: Yellow / White / Green on dark stroke.

- Auto-emoji injection on keyword match (configurable dictionary).

- Pulse/highlight effect on the active word.

- Caption style configurable per channel profile — different channels can have different aesthetics.

Visual Transformation (Shadowban Mitigation)

- Apply subtle film grain (intensity: 3–5%) and color grade per clip — unique digital fingerprint.

- Randomize posting time within a ±45 minute window of the scheduled slot to break pattern detection.

- Vary caption color scheme slightly per channel to differentiate fingerprints.

Background Music

- Auto-selection of royalty-free audio matched to clip sentiment.

- Music source: Pixabay / YouTube Audio Library API (not scraped — licensed endpoints only).

- Volume ducking: music auto-attenuates under speech, rises during pauses.

Milestone

A folder of 10 ready-to-post vertical clips with burned-in captions, auto-reframed, color-graded, and scored — produced without manual editing.

## 4.5 Feature 5: Automated Monetization (The Money Layer)

- Auto-comment on TikTok with Whop affiliate link (posted 10–30 minutes after clip to avoid spam detection).

- Burned-in 2-second end screen: "Join the community — Link in Bio."

- Bio link auto-updated via Ayrshare API on post — single source of truth for all platform links.

- UTM parameters auto-appended to every affiliate link for revenue attribution per channel/clip.

# 5. Account Operations & Platform Compliance

🆕 Added: The original PRD did not address account warming or platform fingerprinting — the two most common causes of account bans in automated content operations.

## 5.1 Account Warming Protocol

New accounts cannot immediately begin posting 3+ videos per day. Platforms detect this pattern and restrict reach or ban accounts. The following warming schedule is mandatory for every new account:

| Week | Posts/Day | Content Type | Manual Actions Required |
| --- | --- | --- | --- |
| 1 | 1 | High-quality clip only | Follow 10 accounts in niche, like 20 posts/day |
| 2 | 2 | Clips + 1 trending audio | Comment on 5 posts/day in niche |
| 3 | 3 | Full automated cadence | Monitor for restrict flags |
| 4+ | 3–5 | Full automated cadence | Minimal — system handles |

## 5.2 Platform Fingerprinting Mitigation

TikTok and Instagram use ML models to detect coordinated inauthentic behavior across accounts — not just content similarity. The following practices must be enforced at the infrastructure level:

- Device Isolation: Each account must operate from a unique device profile (via antidetect browser or dedicated device). Never manage 2+ accounts from the same device ID.

- IP Isolation: Each account must have a dedicated residential proxy IP. Rotating shared proxies are insufficient — platforms have learned to identify shared proxy pools.

- Posting Pattern Variance: Randomize posting times within ±45 minutes of the scheduled time. Never post at exact daily intervals.

- Engagement Simulation: Each account should have human-like browsing behavior between posts — scroll feed, watch videos, leave organic comments. Consider a lightweight engagement bot per account on a delayed schedule.

## 5.3 Third-Party Dependency Risk

🆕 Added: The system's critical path runs through Ayrshare. A single vendor shutdown or policy change could halt all publishing. Mitigation is required.

| Dependency | Risk | Mitigation |
| --- | --- | --- |
| Ayrshare | Pricing spike, policy ban on automation | Abstract publisher behind interface; build direct TikTok API fallback |
| RunPod | GPU unavailability in region | Configure fallback to Lambda Labs or Modal |
| Deepgram | Outage / price change | Abstract transcription layer; AssemblyAI as drop-in fallback |
| SmartProxy | IP pool detection by platforms | Evaluate dedicated residential IPs per account |
| YouTube Data API | Quota limits, API deprecation | RSS polling as primary; API for metadata enrichment only |

# 6. Technology & Integration Specifications

## 6.1 Third-Party Integration Stack

| Tool | Function | Integration Method | Est. Cost/Video |
| --- | --- | --- | --- |
| Deepgram Nova-2 | Word-level Transcription | REST API | ~$0.12 |
| GPT-4o-mini | Viral Analysis + Scoring | REST API | ~$0.02 |
| RunPod / Lambda | GPU Rendering (A100) | Serverless Container | ~$0.30 |
| Ayrshare | Social Posting | SDK/API | ~$0.10 |
| SmartProxy | Residential Proxies | HTTP Proxy | ~$0.05 |
| S3 Storage | Temp file storage (24hr TTL) | AWS SDK | ~$0.08 |
| PostgreSQL (RDS) | Job state + audit log | ORM / Direct | ~$0.03 |
| Redis / SQS | Job queue | SDK | ~$0.02 |
|  | REALISTIC TOTAL | (incl. ~20% failure retry overhead) | ~$1.20–1.50 |

⚠️ Cost Note: The original PRD estimated $0.59/video. This excluded S3 bandwidth, database costs, job queue infrastructure, and the ~20% retry overhead from expected failures. The realistic figure is $1.20–1.50/video. Budget planning should use the higher figure.

## 6.2 Storage & Bandwidth Optimization

- Temporary Storage: S3 with a 24-hour Lifecycle Policy. Original 4K source files are deleted immediately after 9:16 clips are rendered.

- Rendered Clips: Stored in S3 for 7 days post-publish (required for analytics retrieval), then deleted.

- Manifests & Metadata: Stored in PostgreSQL indefinitely for analytics and retraining the scoring model.

## 6.3 Infrastructure Architecture

All services run as containerized Python microservices on Docker/ECS. Communication is event-driven via Redis queues. The system must be horizontally scalable — adding more channels requires only increasing queue workers, not re-architecting.

- Sniffer: Lightweight cron-based service, 1 instance per 50 channels.

- Downloader: 3 concurrent workers max (proxy rate limit compliance).

- Brain (Analyzer): Stateless, scales to N instances as queue depth grows.

- Renderer: GPU-bound, launches serverless RunPod containers on demand.

- Publisher: Rate-limited to platform API quotas, single-threaded per account.

# 7. Detailed User Stories

| ID | Role | Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-1 | Operator | I want to add 5 podcast channels to my Finance niche so the system watches them 24/7. | Channels appear in dashboard, first poll completes within 10 min, new video triggers Sniffer alert. |
| US-2 | Operator | I want the AI to detect moments where a guest discusses specific stock picks because those go viral. | User can define keyword triggers per channel; only clips containing triggers are surfaced. |
| US-3 | Operator | I want the system to auto-center the speaker and add captions without opening CapCut. | Rendered clip passes human review: speaker is centered >90% of the time, captions sync to within 200ms. |
| US-4 | Operator | I want to review a clip and approve/reject it in under 10 seconds. | Dashboard shows clip, score, and headline. One-click Approve sends to scheduling queue. |
| US-5 | Operator | I want the same clip posted to 3 platforms simultaneously on a set schedule. | Ayrshare integration distributes to TikTok, Instagram Reels, and YouTube Shorts in one action. |
| US-6 | Operator | I want to know which clips drove affiliate revenue so I can create more like them. | Each clip has a unique UTM link. Revenue dashboard shows clicks and conversions per clip_id. |
| US-7 | Operator | I want to be alerted when a job fails so I can investigate without the pipeline silently breaking. | Slack/email alert on DLQ entry includes job_id, failed stage, and error summary. |

# 8. Implementation Roadmap (14 Weeks)

🆕 Extended: The original 12-week plan was revised to 14 weeks. Week 5 was freed up to build the Approval Dashboard before the renderer goes live — a critical sequencing fix.

## Phase 1: Ingestion & Intelligence (Weeks 1–4)

- Build yt-dlp downloader with proxy rotation and retry logic.

- Integrate Deepgram Nova-2 for word-level transcription.

- Implement GPT-4o-mini Viral Scoring with keyword trigger support.

- Stand up PostgreSQL schema and Redis job queue.

Milestone: Terminal script accepts a YouTube URL and returns 5 ranked JSON clip candidates within 2 minutes of video publish. All jobs visible in DB with status tracking.

## Phase 2: Approval Dashboard (Week 5)

🆕 Phase Added: No clips should be rendered until there is a UI to review them. Building the renderer first creates a backlog with no management interface.

- Build React + FastAPI approval dashboard.

- Implement approve / reject / edit headline flows.

- Implement audit log and rejection tagging.

Milestone: Operator can review, approve, and reject clips from the browser. Rejected clips are tagged with reason codes visible for future model tuning.

## Phase 3: Render Engine (Weeks 6–9)

- Develop FFmpeg 9:16 crop pipeline with MediaPipe face tracking.

- Build Caption Burner using .ass subtitle files with pulse effect.

- Implement film grain + color grade for fingerprint differentiation.

- Integrate background music selection and volume ducking.

- Connect renderer output to approval dashboard.

Milestone: 10 ready-to-post vertical clips produced without manual editing, visible in dashboard for one-click approval.

## Phase 4: Distribution & Automation (Weeks 10–12)

- Integrate Ayrshare for multi-platform scheduling.

- Implement UTM link generation per clip.

- Build affiliate comment auto-posting with delay logic.

- Implement posting time randomization (±45 min variance).

Milestone: First 100% automated post — from YouTube publish to TikTok/Reels/Shorts — without manual intervention beyond one dashboard approval click.

## Phase 5: Hardening & Scale (Weeks 13–14)

- Implement full DLQ alerting and retry escalation.

- Load test pipeline to 50 concurrent channels.

- Build account warming scheduler.

- Set up revenue attribution dashboard (UTM → Whop conversion tracking).

Milestone: System operates at full capacity with <5% job failure rate and zero-touch operation for >95% of videos.

# 9. Success Metrics

🆕 Revised: The original metrics were output-focused (followers, revenue) without pipeline health metrics. Early-stage metrics must validate the system is working before optimizing for growth.

## 9.1 Pipeline Health Metrics (Weeks 1–8)

| Metric | Target | Why It Matters |
| --- | --- | --- |
| AI Approval Rate | >70% | Validates scoring model is surfacing quality clips |
| Job Failure Rate | <5% | Confirms pipeline stability and retry logic is working |
| Time-to-Render (avg) | <45 min from publish | Measures viral window exploitation speed |
| Sniffer Latency | <15 min from video publish | Confirms monitoring is real-time enough |
| Cost per Processed Video | <$1.50 | Validates unit economics before scaling |

## 9.2 Growth Metrics (Weeks 9–14)

| Metric | Target | Why It Matters |
| --- | --- | --- |
| Zero-Touch Ratio | >95% | Operator spends <2hrs/week on oversight |
| Follower Growth (new account) | 10,000 in 30 days | Validates content + distribution effectiveness |
| Engagement Rate | >5% (vs niche avg ~2–3%) | Confirms transformed clips outperform raw reposts |
| Affiliate CTR | >1.5% of views | Measures monetization conversion efficiency |
| MRR Target | $10,000+ | Primary business success metric |

# 10. Open Questions & Decisions Required

🆕 Added: PRDs should document what is NOT yet decided. Unresolved questions become hidden blockers.

| # | Question | Owner | Decision Deadline |
| --- | --- | --- | --- |
| 1 | Will Ayrshare be abstracted behind an interface from day one, or is direct integration acceptable for MVP? | Project Lead | Week 1 |
| 2 | What is the account warm-up plan for the first 3 accounts launched? Will manual activity be performed by the operator or simulated? | Project Lead | Week 1 |
| 3 | What is the trigger threshold for the Viral Score auto-approve path (bypass manual review)? | Project Lead | Week 5 |
| 4 | Which Whop community is the initial monetization destination? Are multiple affiliate programs needed? | Project Lead | Week 8 |
| 5 | At what MRR level does the system justify hiring a VA for the remaining 5% manual oversight? | Project Lead | Week 12 |
| 6 | What is the 18-month plan for original content creation to reduce platform dependency? | Project Lead | Week 12 |

ClipFlow AI — PRD v1.0  |  February 20, 2026  |  CONFIDENTIAL